## Slide 1
Software Process Models
10 Practice Scenarios + 10 Solutions
Waterfall • Prototyping • Evolutionary/Incremental • Unified Process (RUP)
CSC 3109 Software Engineering | Process Models | Slide 1

## Slide 2
Scenario — Government Payroll System
Decide which process model or approach fits.
A government department needs a payroll system.
Salary rules, deductions, taxes, allowances, and reports are already defined.
Requirements are documented in detail and are not expected to change significantly.
Formal documentation, approvals, and planned testing are required.
Student task: Choose the model and justify your choice using evidence from the scenario.
CSC 3109 Software Engineering | Process Models | Slide 2

## Slide 3
Solution — Government Payroll System
Suggested analysis and teaching answer.
Suggested model: WATERFALL.
Requirements are relatively stable and well understood.
Typical sequence: Requirements → Design → Implementation & Unit Testing → Integration & System Testing → Operation & Maintenance.
Late changes can be expensive because completed work may need to be revisited.
Key clue: Stable requirements + formal documentation and approvals.
CSC 3109 Software Engineering | Process Models | Slide 3

## Slide 4
Scenario — University Registration System
Decide which process model or approach fits.
A university wants an online course-registration system.
Administrators know the goal, but are unsure how the user interface should work.
Students and staff want to see something working before finalizing detailed requirements.
The team expects feedback about screens, navigation, and usability.
Student task: Choose the model and justify your choice using evidence from the scenario.
CSC 3109 Software Engineering | Process Models | Slide 4

## Slide 5
Solution — University Registration System
Suggested analysis and teaching answer.
Suggested approach: PROTOTYPING.
Build a small prototype to explore and clarify requirements, especially UI requirements.
Use stakeholder feedback to refine requirements.
The prototype may be throwaway or may evolve, depending on the strategy.
Do not assume prototype code is production-quality.
Key clue: Users need to see and interact with a model to clarify requirements.
CSC 3109 Software Engineering | Process Models | Slide 5

## Slide 6
Scenario — Food Delivery Application
Decide which process model or approach fits.
A startup wants to build a food-delivery application.
First release: restaurant browsing.
Next releases add ordering, payment, and delivery tracking.
After each release, customers provide feedback and requirements are adjusted.
Student task: Choose the model and justify your choice using evidence from the scenario.
CSC 3109 Software Engineering | Process Models | Slide 6

## Slide 7
Solution — Food Delivery Application
Suggested analysis and teaching answer.
Suggested approach: EVOLUTIONARY / INCREMENTAL DEVELOPMENT.
The product grows through successive working versions.
Each increment adds useful functionality and can be evaluated by users.
Specification, development, and validation are interleaved.
Architecture and quality must still be managed as the product evolves.
Key clue: Functionality grows through successive versions using feedback.
CSC 3109 Software Engineering | Process Models | Slide 7

## Slide 8
Scenario — Hospital Management System
Decide which process model or approach fits.
A large hospital needs registration, appointments, laboratory, pharmacy, billing, and medical records.
There are many stakeholders and significant technical and organizational risks.
The team wants a business case first, then architecture, then iterative construction.
Finally, the system must be deployed and made operational.
Student task: Choose the model and justify your choice using evidence from the scenario.
CSC 3109 Software Engineering | Process Models | Slide 8

## Slide 9
Solution — Hospital Management System
Suggested analysis and teaching answer.
Suggested approach: UNIFIED PROCESS / RUP.
RUP is a hybrid process model.
Inception: establish business case and scope.
Elaboration: understand requirements, address major risks, and establish architecture.
Construction: develop and test.
Transition: deploy and make operational.
Key clue: Large, risk-sensitive project needing business, architecture, iteration, and deployment structure.
CSC 3109 Software Engineering | Process Models | Slide 9

## Slide 10
Scenario — ATM System
Decide which process model or approach fits.
A bank needs authentication, PIN verification, balance inquiry, withdrawal, deposit, and receipts.
Major requirements are well understood.
The bank requires formal documentation, approvals, traceability, and extensive testing.
The organization follows a planned lifecycle.
Student task: Choose the model and justify your choice using evidence from the scenario.
CSC 3109 Software Engineering | Process Models | Slide 10

## Slide 11
Solution — ATM System
Suggested analysis and teaching answer.
A WATERFALL-style plan-driven process can fit.
Clear phase outputs provide review and approval points.
Requirements Definition → System & Software Design → Implementation & Unit Testing → Integration & System Testing → Operation & Maintenance.
Stable requirements make up-front planning more feasible.
Suitability depends on project characteristics, not a universal ranking of models.
Key clue: Well-understood requirements + strong governance + predictable stages.
CSC 3109 Software Engineering | Process Models | Slide 11

## Slide 12
Scenario — Mobile Banking Interface
Decide which process model or approach fits.
A bank knows what its mobile app should do, but users disagree about the interface.
The team builds login, dashboard, and transaction screens.
Users report that the dashboard is confusing.
The team modifies the interface and presents another version.
Student task: Choose the model and justify your choice using evidence from the scenario.
CSC 3109 Software Engineering | Process Models | Slide 12

## Slide 13
Solution — Mobile Banking Interface
Suggested analysis and teaching answer.
Suggested technique: PROTOTYPING for requirements discovery.
The prototype makes abstract interface requirements concrete.
User feedback reveals usability and interaction requirements.
Cycle: Initial requirements → Prototype → Feedback → Refined requirements → Improved prototype.
Prototyping reduces uncertainty through stakeholder interaction.
Key clue: User feedback is needed to discover and refine UI requirements.
CSC 3109 Software Engineering | Process Models | Slide 13

## Slide 14
Scenario — E-Commerce System
Decide which process model or approach fits.
An online shopping company expects requirements to change as customers use the system.
Version 1: search and product details.
Version 2: shopping cart and checkout.
Version 3: payment.
Version 4: recommendations and personalization.
Student task: Choose the model and justify your choice using evidence from the scenario.
CSC 3109 Software Engineering | Process Models | Slide 14

## Slide 15
Solution — E-Commerce System
Suggested analysis and teaching answer.
Suggested approach: EVOLUTIONARY / INCREMENTAL DEVELOPMENT.
The system is delivered as a sequence of versions.
Each version provides more functionality and an opportunity for feedback.
Changing requirements can be incorporated into later increments.
This approach supports progressive delivery when requirements are uncertain.
Key clue: The product is deliberately built and refined as successive versions.
CSC 3109 Software Engineering | Process Models | Slide 15

## Slide 16
Scenario — Large Embedded System
Decide which process model or approach fits.
A company is developing a large embedded system involving hardware and software.
The project has substantial technical risks.
The team needs early risk identification, architectural investigation, iterative development, continuous testing, and configuration management.
The project needs structure without eliminating iteration.
Student task: Choose the model and justify your choice using evidence from the scenario.
CSC 3109 Software Engineering | Process Models | Slide 16

## Slide 17
Solution — Large Embedded System
Suggested analysis and teaching answer.
A RUP-style / hybrid process can provide structure.
Elaboration is important for architecture and major risk resolution.
Construction develops and integrates components.
Testing and configuration/change management support development across phases.
RUP is not a universal solution; suitability depends on system and organization.
Key clue: High technical risk + architecture focus + iterative construction + disciplined management.
CSC 3109 Software Engineering | Process Models | Slide 17

## Slide 18
Scenario — University Learning Management System
Decide which process model or approach fits.
An LMS is developed in several iterations.
Iteration 1: login and course listing.
Iteration 2: assignment submission and grading.
Iteration 3: online quizzes.
Iteration 4: discussion forums.
Each iteration repeats specification, design, implementation, testing, and feedback.
Student task: Choose the model and justify your choice using evidence from the scenario.
CSC 3109 Software Engineering | Process Models | Slide 18

## Slide 19
Solution — University Learning Management System
Suggested analysis and teaching answer.
Suggested approach: EVOLUTIONARY / INCREMENTAL DEVELOPMENT.
Specification, development, and validation are repeated for successive increments.
Students and instructors can evaluate earlier versions.
New requirements can be incorporated into later iterations.
The defining idea is progressive delivery and evolution.
Key clue: Repeated specification-development-validation cycles produce working increments.
CSC 3109 Software Engineering | Process Models | Slide 19

## Slide 20
Scenario — University Management System with RUP
Decide which process model or approach fits.
A company uses RUP for a University Management System.
Inception: stakeholders, business problem, business case, major requirements.
Elaboration: requirements analysis, risks, architecture, development plan.
Construction: implementation, testing, and integration.
Transition: deployment, training, and deployment issue resolution.
Student task: Choose the model and justify your choice using evidence from the scenario.
CSC 3109 Software Engineering | Process Models | Slide 20

## Slide 21
Solution — University Management System with RUP
Suggested analysis and teaching answer.
The four RUP phases are INCEPTION → ELABORATION → CONSTRUCTION → TRANSITION.
RUP separates dynamic phases from technical workflows that span phases.
Requirements, analysis/design, implementation, testing, and deployment workflows are not confined to one phase.
RUP is iterative within a structured lifecycle.
It is a hybrid process model with dynamic, static, and practice perspectives.
Key clue: Four RUP phases organize an iterative process while workflows span the lifecycle.
CSC 3109 Software Engineering | Process Models | Slide 21
Basis: CSC 3109 course outline + Sommerville, Software Engineering, 9th ed., Chapter 2.